1. Problem statement

Many people have poor or irregular sleep but lack simple, continuous, and actionable tracking that combines sensor data (phone/wearable), automated sleep-stage detection, personalized insights, and reminders. Current consumer apps either oversimplify or are proprietary/black-box. Students and clinicians need an explainable, modular system that collects sleep data, processes it, visualizes trends, and optionally predicts poor-sleep nights.

2. Objectives

Build an end-to-end Sleep Cycle Tracker that collects sensor and user-input data, processes it to infer sleep/wake and sleep stages, stores data securely, and provides reports and personalized recommendations.

Provide at least three major functional modules (Data Ingestion, Processing & ML, Reporting & User Management).

Demonstrate software engineering best practices: modular codebase, tests, documentation, version control.

(If ML course) Train/evaluate a simple sleep-stage classifier and report metrics.

3. Scope & Key Features

Core features:

User signup/login (local + optional OAuth).

Collect sensor streams: accelerometer (phone/wrist), heart rate (BLE), optionally microphone for breathing snore detection, manual sleep logs.

Sleep segmentation (sleep onset/wake), sleep-stage classification (Wake / Light / Deep / REM) using heuristics or ML model.

Analytics dashboard: nightly summary, 7/30/90-day trends, sleep efficiency, sleep debt, circadian regularity score.

Alerts & suggestions: bedtime reminders, sleep hygiene tips, anomaly detection.

Export data (CSV), admin CRUD for users and device pairings.

4. Functional decomposition (Major modules)

1. User & Device Management (Authentication & CRUD)

Sign up / Sign in / Password reset

Profile, devices (pair/unpair), preferences

Role: user, clinician/admin

2. Data Ingestion & Storage

Mobile client / wearable collector → REST/WS/MQTT ingestion API

Preprocessing pipeline (resampling, filtering)

Persistent storage: time-series DB (InfluxDB / PostgreSQL + Timescale) + object store for raw files

3. Processing & ML Module

Signal processing: activity counts, HRV extraction, breathing detection

Sleep segmentation heuristics + ML classifier for stages

Predictions: next-night sleep quality (optional)

4. Reporting & Visualization

Dashboard APIs and front-end components

PDF/CSV export, trend charts, comparative analytics

5. Analytics & Monitoring

Logging, metrics, anomaly detection for ingestion and model drift

6. Admin & Evaluation

User analytics, model evaluation dashboards, dataset versioning

(You can group modules into microservices or monolith components depending on course expectations.)

5. Input / Output (clear I/O structure)

Inputs:

Sensor streams: timestamps + (accel_x, accel_y, accel_z), heart_rate, SpO2 (optional), microphone events.

User inputs: sleep/wake manual logs, sleep quality rating, medication, caffeine intake.

Device metadata: sampling rate, timezone.

Outputs:

Nightly summary JSON: {date, in_bed_time, sleep_onset, wake_time, total_sleep_minutes, sleep_efficiency, stages: {wake,min,light,min,deep,min,rem,min}, score}

Trends endpoints: weekly/30-day aggregated JSON.

Alerts (push / email) and CSV/JSON exports.

6. Non-Functional Requirements

1. Performance

Ingestion latency: new data must be persisted within 5 seconds of upload.

Dashboard queries for last 30 days respond within 500 ms for an individual user.

2. Security & Privacy

Data at rest encrypted (AES-256). TLS 1.2+ for data in transit.

Role-based access control; users control export of personal data.

Comply with privacy best practices—Pseudonymize identifiers for analytics.

3. Usability

Mobile app onboarding < 3 screens.

Reports readable: key metrics visible above the fold, contextual tooltips.

4. Reliability / Availability

Ingestion service 99.5% uptime (SLA for course demo).

Automatic retry on temporary ingestion failure; graceful degradation (store locally on device when offline).

5. Scalability

Support horizontal scaling of ingestion workers and processing pipeline; target to handle 10k concurrent users in basic architecture.

6. Maintainability

Code coverage target ≥ 70% for core modules; modular codebase with clear API contracts and automated CI.

7. Logging & Monitoring

Centralized logs (ELK/CloudWatch), key metrics (ingestion rate, error rate, avg processing time) exposed in dashboard.

7. System architecture (text + mermaid)

High-level components:

Mobile App (Android/iOS) / Wearable SDK → REST API / WebSocket → Ingestion Service → Preprocessing → Feature Store & TS DB → ML Service → Reporting API → Frontend Dashboard

Auth Service, Admin Service, Notification Service, Monitoring

Mermaid diagram (paste into a mermaid renderer or include in report):

10. Database / Storage Design

Entities: Users, Devices, RawSensorChunks, NightlySummaries, Events, Exports

ER Diagram (textual / mermaid)

11. Algorithms & ML (if applicable)

Heuristic baseline (no ML)

Activity counts: compute rolling RMS magnitude of accelerometer; threshold to detect immobility segments (in-bed).

Heart-rate based: low HR + low activity increases sleep probability.

Sleep-stage heuristic: use HR variability + movement: low movement + low HRV → deep; micro-movements + moderate HRV → light; bursts → REM/wake.

ML approach (recommended)

Input features: activity counts (windowed), HR, HRV metrics (SDNN, RMSSD) within 30s windows, time-of-night (circadian), prior-window labels.

Model: lightweight 1D-CNN or LSTM (for sequence), or XGBoost on window features.

Labels: use open datasets (e.g., Sleep-EDF, PhysioNet Sleep-EDF Expanded) for supervised training.

Output: epoch-level classification (30s epochs) for Wake/Light/Deep/REM.

Evaluation

Metrics: Accuracy, Cohen’s Kappa, F1 per class, Confusion Matrix.

Cross-validation: subject-wise split (leave-one-subject-out when possible).

Reporting: nightly agreement (min), per-stage F1 target > 0.6 for baseline acceptable in student projects.

12. Dataset description (if ML course)

Sleep-EDF (Expanded): polysomnography with sleep stage labels (public on PhysioNet). Contains EEG, EOG, EMG — you may not have EEG in phone/wearable; but use as high-quality labels to train mapping from wearable signals to stages.

Approach: Align wearable proxies (simulated from PSG or use wearable databases) and train model; document limitations.

13. Implementation plan & technical stack

Suggested stack (you can adapt):

Frontend: React (web) + React Native or Flutter for mobile.

Backend: Python (FastAPI) or Node.js (Express). FastAPI recommended for ML integration.

ML infra: PyTorch / TensorFlow + ONNX export for edge.

DB: PostgreSQL (+ Timescale) for timeseries, MinIO/S3 for raw files.

Queue & processing: RabbitMQ / Redis Queue / Kafka (for scale).

Auth: OAuth2 + JWT.

Monitoring: Prometheus + Grafana, ELK stack.

15. Validation, testing & CI

Unit tests for preprocessing, API endpoints, auth flows.

Integration tests: ingest pipeline with synthetic sensor chunks.

ML validation: train/val/test splits; report confusion matrices.

CI: GitHub Actions to run tests, lint, build docker image.

Code coverage target ≥ 70% for core modules.

18. Example pseudo-code: simple sleep segmentation

# 30-sec windows

def detect_sleep_onset(accel_series, hr_series, window=30):

activity = rms(accel_series).rolling(window).mean()

low_activity = activity < ACTIVITY_THRESHOLD

low_hr = hr_series.rolling(window).mean() < HR_THRESHOLD

sleep_prob = (low_activity.astype(int) + low_hr.astype(int))/2

# find first continuous N windows above 0.8 probability

onset = find_first_contiguous(sleep_prob, min_length=10)

return onset

19. Evaluation & Documentation (what to include in report)

Problem statement + objectives (done).

Functional & non-functional requirements (done).

Architecture diagrams, process flows, UML (include mermaid outputs).

Database schema, API spec (OpenAPI / Swagger).

Implementation notes: folder structure, major classes and responsibilities.

Testing results, CI logs, sample dataset description, model evaluation metrics.

Limitations & ethical considerations (e.g., sensor accuracy, privacy risks, disclaimers – “not a medical device”).

21. Project timeline & milestones (suggested for course)

Week 1: Requirements, architecture, dataset collection plan

Week 2–3: Implement ingestion, DB, simple dashboard

Week 4: Preprocessing + heuristic sleep segmentation

Week 5–6: ML model training & evaluation (if applicable)

Week 7: Reporting, exports, tests, documentation, demo

22. Risks & mitigation

Label scarcity for ML: Use public datasets / semi-supervised learning.

Device diversity: Normalize features per-device and include device metadata.

Privacy: Minimize PII in analytics; allow opt-out.